## Slide 1
GS1 Canada Data Warehouse Project
According to Statista, the revenue of the Big Data industry will increase to 103 billion US dollars in size by 2027. With the current industry climate, GS1 Canada wants to build a “Data Warehouse”. Through successfully building D/W, GS1 Canada will obtain user experience about products, new revenue opportunities, and foundation to build “Big Data”.
1. Background and Purpose
[Global Big Data market size]
GS1 Canada:
- Understanding the importance of data utilization
- In the beginning stage of building Data Warehouse
- Preparing technical solutions with MongoDB (Storage)/Apach
NiFi(ETL)/Power BI (Business Intelligence)
- Defined the prototype for supplying data
2. Progress and Current situation
3. Root-Cause Analysis:
5. Goal
- Build D/W Tech Infrastructure
- Make Standard Operating Procedure (SOP)/Guides
- Raise participation rate by Quarter
[Weekly Avg Participate/Request count by a stakeholder]
4. Action Plan
2027 year
103 B
2019
[Comp. Business Intelligence Tools]
Quarter | Parcipate Count | Report Request
Q1 | 1 | 0.5
Q2 | 1.5 | 1
Q3 | 2 | 2
Q4 | 4 | 3
6. Measures for Success
- Is Infrastructure built
- Is GS1 Canada Data Share space built
- Is Standard Operating Procedure Prepared
- How many times stakeholders request BI Report work
- How many reports are in GS1 Data Marketplace
- What percent of BI report are used/reused
- How many stakeholders complete Training Module
7. Purpose & Inquiry
- Each action plan needs another document in detail
E.G.: Data Supply Pilot project has different purpose,
duration from building Data Warehouse
Type | Tableau | Power BI
Free Version | Public Version | Desktop Version
Cost | Creator: $70, Explorer: $35 on-premise/$42 cloud, Viewer: $12 on-premise/$15 cloud | Pro: $9.99, Premium: capacity pricing, charging per node per month
Good | Drill-down Visualization | Similar to Excel I/F, Included to Office 365 cloud Package
Bad | High cost for smaller Biz | Cannot share with Desktop
# | Type | Issue | Role | Date
1 | Infra | Support technology (MongoDB/ETL tool/Business Intelligence tool) | System Architect | Jan ~
2 |  | Build GS1 Canada Data Marketplace (CMS) | System Architect | Feb
3 |  | Define prototype | System Architect | Feb
4 | Data | Define the report data and Visual Diagram | Data distributors (Sales/marketing/Finance/Executives … ) | Feb ~
5 | Training | Create Training module (Video/Mobile) with PowerApps | System Architect | Mar ~
6 | Guide | - Migration Procedure - Data Mapping Chart - Standard Operating Procedure - Report (Statistics) Service Request Form - Report Visualization Diagram and IO definition Form - User/Developer guide for GS1 Canada Data Marketplace | System Architect | Jan ~
7 | Project | Plan/Do Data Supply Pilot project | SA/DB/BI team | Mar ~ Apr
49 B

## Slide 2
System Diagram
GS1 Canada Data Warehouse Project
Power BI Cloud
GS1 Canada Data Warehouse
MongoDB
Define
Gather
Share
Utilize
Apache NiFi
Outlook
SharePoint
PowerApps
BI Connector
Yammer
Power BI
Desktop
On-Premises
Gateway
Web / Mobile
① Apache NiFi: Extract/Transform/Load data from RDBMS to MongoDB
② Power BI Desktop: Define/Visualize/Publish report
③ Power BI Office 365 cloud: Request data with encrypted credentials in scheduled-time
④ On-premises data gateway: Decrypted credentials and send query data to MongoDB
⑤ MongoDB: Extract/Send data to On-premises data gateway, which response data to Office 365 cloud
⑥ SharePoint/PowerApps/Yammer: Share/Promote Statistic Reports in GS1 Canada Marketplace
⑦ Outlook/Web/Mobile: Unutilized Statistic Reports by end-users
IBM DATA CENTER
MS OFFICE 365
Work-Process Diagram
Suppliers | Inputs | Processes | Outputs | Consumers
- Data Distributors (Sales/marketing/Finance/Executives … ) - Data Consumer - Data Governance - Technology team - BI team | - Data Definitions - Visual Diagrams - I/O Definitions - Service Requests | - Define Report - Request Report - Take request - Gather Data - Build Report - Response Report - Distribute Report - Reuse Report | - Data Migration - Statistics Reports - SharePoint Web pages - PowerApps Apps - Social media pages - Outlook emails | - Executives - Sales people - Marketers - Finance team
Define/Visualize
Report
Review
Request Service
Migrate Data
Review
Build Report
Review
Distribute Report
Start
End
OK
OK
OK
GS1 Canada Data Marketplace
- A GS1 Canada's Internal System that can be supplied and consumed GS1 Canada Statistics Reports.
- Reports should be reusable (Components) formats.
- Consumers can reuse reports, which were designed by other distributors
- Consumers can be distributors.
Table 1
Table 2
Table N
Chart 1
Chart 2
Chart N
Matrix 1
Matrix 2
Matrix N
Matrix 1
Table 2
Chart 1
Supply
Finance
Marketing
Sales
Reuse
Re-Distribute
Distribute to end-users
Internal (Office 365 SharePoint/PowerApps/Yammer)
External
Data Marketplace

## Slide 3
Cost for D/W
GS1 Canada Data Warehouse Project
Type | On-Premise |  | Cloud |  |  |  |  |  |  |  | 
Edition | Community | Enterprise | MongoDB Atlas |  |  |  | mLab |  |  |  | 
Version | 4.0 Series | 4.0 Series | 3.4, 3.6, 4.0 |  |  |  | 3.6 |  |  |  | 
Provider / OS | Windows Server 2012 R2 | Windows Server 2012 R2 | AWS | Google CloudPlatform | Anzur | Trial | Community | AWS | Google CloudPlateform | Azur | Trial
RAM | 2 GB | 2 GB | 2 GB | 1.78 GB | 3.75 GB | Shared | Shared | 2 GB | 3.7 GB | 1.7 GB | Shared
Storage Capacity | 10 GB | 10 GB | 10 GB | 10 GB | 32 GB | 0.5 GB | 1 to 8 GB | 40 GB | 60 GB | 40 GB | 0.5 GB
Cost | Free | $1,000 per server yearly | $0.08/hr, $60/mo | $0.08/hr, $60/mo | $0.26/hr, $60/mo | Free | $15/mo | $ 180/mo | 360/mo | $200/mo | Free
Support | - | security, Ops manager | Scalability, Security, Recovery, Performance |  |  | Scalability | Availability, Backup, Performance |  |  |  | Backup
Data Transfer | Depends on IBM cloud | Depends on IBM cloud | Same Region: $0.01/GB | In region: $0.01/GB | $0.087/GB | Free | Free | Free | Free | Free | Free
 |  |  | Different Region: $0.02/GB | Worldwide: $0.12/GB |  |  |  |  |  |  | 
 |  |  | Internet: $0.09/GB |  |  |  |  |  |  |  | 
Reference link | https://docs.mongodb.com/manual/administration/production-notes/ |  | https://www.mongodb.com/cloud/atlas/pricing |  |  |  | https://mlab.com/plans/pricing/ |  |  |  | 
Storage
Software
Type | Data Centralization | Data Visualization |  | Data Share
S/W | Apache NiFi | Power BI |  | Office 365
Edition | Open source | Desktop | Pro | SharePoint/PowerApps/Yammer
Cost | Free | Free | $9.99/User monthly | 
Type | Gateway On-Premise | BI Connectivity | 
 |  | MongoDB BI Connector | Simba MongoDB ODBC Driver
Cost | Free | Free | The number of installed processors
Description | Auto data refresh | Use MongoDB in Power BI | MongoDB Cloud BI Connector
Connectivity
Human Resources
MongoDB Administrator, ETL/Power BI/Office 365 experts
: Recommended solution

## Slide 4
GS1 Canada Data Marketplace
1. Background and Purpose
3. Root-Cause Analysis:
5. Goal
4. Action Plan
6. Measure for Success
7. Purpose & Inquiry
2. Progress and Current situation

## Slide 5
GS1 Canada Data Mart Piot Project
1. Background and Purpose
3. Root-Cause Analysis:
5. Goal
4. Action Plan
6. Measure for Success
7. Purpose & Inquiry
2. Progress and Current situation